Friends of Garden Island Creek Inc

Committee Meeting MInutes

Monday April 29, 2024, 6-7.30 pm

Attendees:   Therese, Phil, Kelsie, Alison, Ros, Brad, Laura and Angela

Apologies:

Chair:    Therese                       Minute taker: Angela

Endorsement of the Minutes of the previous meeting In February Passed and Seconded: Ros Treasurer’s report – Kelsie – see last meeting’s report, nothing has changed. Letter saying we’re being audited for not-for-profit status. Correspondence – Landcare emails forwarded, grant information from HVC forwarded, emails re DA

Ongoing business - Federal Grant update – - DV application to council. Being approved is next step. We’ve employed a planner, Danielle Gray. Bill Cromer (geo technician) and Chris Sharles (geomorphologist) are continuing to support us ‘in kind.’ Also has to be approved by Parks. Danielle is liaising with both. - Let community know. Share Bill’s drawings. Angela - Post on FB, letterbox drop, building on previous community consultation etc. Email if you have any question. Letterbox drop – Brad. Angela to email FB post to Laura and Brad. - Funds - $1075 left to pay Danielle. There is an additional 5k that we had to spend up front and be reimbursed for. Deadline 30th April. to arrange a meeting - Reach out council and inform them about what we’ve done and hope to do. This is a community project that council should be supporting. Meet with mayor and general manager. Angela to email council and organize a meeting. Therese and Kelsie would like to attend. - Parks have asked 2 two questions: who will be responsible for ongoing maintenance and what about public liability. Need an agreement from council. Kelsie will write to Paul to see what Randall’s Bay have done. - New grant application to construct the rock wall went in at the end of February. Copy forwarded to committee. If successful we can commence the wall. Angela - Community activity plans: - Know your local patch event – 15th April Ros organised on the first day of holidays. Landcare supported. Very successful in terms of numbers – 69 attended. The most LC have had as well. Heaps of locals. Ros suggested GIC could host another Bianca was keen. Well set up. May events: - Swift Parrot Day – 11th May. Landcare community event. Encourage locals to attend. - Where’s the Wedgie – May 25th - Kelsie planning - Advertise on FB as an event – Angela and Kelse Other ideas - Tree planting - Therese and Phil have the plants. It needs to rain. - Spring event - Slow burn day. SETAC might do it. Laura will talk to the land manager at SETAC about a workshop. Brad happy to hold a workshop. TFS could be involved. The red-hot tips people worth contacting. Sam from Fire Brigade. Laura & Brad will follow up Therese & Phil might see RED hot tips at Agfest Possibility of a free trailer for fire trailer - Weeding – oct/nov. Keep working on same patch with Fox Glove eradication. Allison - Water testing and monitoring. Community grant to get equipment. Kits – about $100. Kelsie will try to contact him John. - Feral cats and rabbits an issue. Too difficult. Very discouraging. Should we be lobbying councils to keep cats in yards? Costs $70 to surrender a feral cat. Micro chip cats. - Need a working bee to get the tool trailer going. Maybe in July. There’s tools for the community in the shed. How do we make it available? - We’ll decide on dates and future activities at next meeting. - Other Grants: any other grants we can apply for. Apply for grants. Info forwarded. - Community noticeboard – Laura. Ready to go up. Everything is there. Going to do it next week.

New Business: Webpage: Ros and Therese went to Dorriene’s to learn about the website. Ros will share access if anyone else wants to update it. Chatline available for support too.

Next Community Activity: Swift Parrot Day 11th May Wedgie Day – 24th May Next Committee Meeting Date: Wednesday 17th July Time: 6pm Host/Venue: Angela