**Friends of Garden Island Creek Inc**

**Committee Meeting MInutes**

**Monday April 29, 2024, 6-7.30 pm**

**Attendees: Therese, Phil, Kelsie, Alison, Ros, Brad, Laura and Angela**

**Apologies:**

**Chair: Therese Minute taker: Angela**

|  |
| --- |
| **Endorsement of the Minutes of the previous meeting** In February Passed and Seconded: Ros  **Treasurer’s report** – Kelsie – see last meeting’s report, nothing has changed. Letter saying we’re being audited for not-for-profit status.  **Correspondence** – Landcare emails forwarded, grant information from HVC forwarded, emails re DA |
| **Ongoing business**   1. **Federal Grant update –**  * **DV application to council**. Being approved is next step.   We’ve employed a planner, Danielle Gray. Bill Cromer (geo technician) and Chris Sharles (geomorphologist) are continuing to support us ‘in kind.’  Also has to be approved by Parks. Danielle is liaising with both.   * **Let community know.** Share Bill’s drawings.   Angela - Post on FB, letterbox drop, building on previous community consultation etc.  Email if you have any question.  Letterbox drop – Brad. Angela to email FB post to Laura and Brad.   * **Funds - $1075 left** to pay Danielle. There is an additional 5k that we had to spend up front and be reimbursed for. Deadline 30th April. to arrange a meeting * **Reach out council** and inform them about what we’ve done and hope to do. This is a community project that council should be supporting. Meet with mayor and general manager. Angela to email council and organize a meeting. Therese and Kelsie would like to attend. * **Parks have asked 2 two questions**: who will be responsible for ongoing maintenance and what about public liability. Need an agreement from council. Kelsie will write to Paul to see what Randall’s Bay have done.  1. **New grant application** to construct the rock wall went in at the end of February. Copy forwarded to committee. If successful we can commence the wall. Angela 2. **Community activity plans:**  * Know your local patch event – 15th April   Ros organised on the first day of holidays. Landcare supported. Very successful in terms of numbers – 69 attended. The most LC have had as well. Heaps of locals. Ros suggested GIC could host another Bianca was keen. Well set up.  **May events:**   * Swift Parrot Day – 11th May. Landcare community event. Encourage locals to attend. * Where’s the Wedgie – May 25th - Kelsie planning * Advertise on FB as an event – Angela and Kelse   **Other ideas**   * **Tree planting** - Therese and Phil have the plants. It needs to rain. * **Spring event - Slow burn day.** SETAC might do it. Laura will talk to the land manager at SETAC about a workshop. Brad happy to hold a workshop. TFS could be involved. The red-hot tips people worth contacting. Sam from Fire Brigade. Laura & Brad will follow up   Therese & Phil might see RED hot tips at Agfest  Possibility of a free trailer for fire trailer   * **Weeding** – oct/nov. Keep working on same patch with Fox Glove eradication. Allison * **Water testing and monitoring**. Community grant to get equipment. Kits – about $100. Kelsie will try to contact him John. * **Feral cats and rabbits** an issue. Too difficult. Very discouraging. Should we be lobbying councils to keep cats in yards? Costs $70 to surrender a feral cat. Micro chip cats. * Need a working bee to get the tool trailer going. Maybe in July. There’s tools for the community in the shed. How do we make it available? * We’ll decide on dates and future activities at next meeting.  1. Other Grants: any other grants we can apply for. Apply for grants. Info forwarded. 2. Community noticeboard – Laura. Ready to go up. Everything is there. Going to do it next week. |
| **New Business:**  **Webpage**: Ros and Therese went to Dorriene’s to learn about the website. Ros will share access if anyone else wants to update it. Chatline available for support too. |
| **Next Community Activity:**  **Swift Parrot Day 11th May**  **Wedgie Day – 24th May**  **Next Committee Meeting**  **Date: Wednesday 17th July** Time: 6pm Host/Venue: Angela |