Friends of Garden Island Creek

Committee Meeting Minutes, Monday 1st May 2023, 6-8pm

Chair: Therese

Minutes: Ros

Present: Therese, Phil, Ros, Laura, Wendy, Bridget, Kelsie (via zoom)

Apologies: Angela, Dorriene, Allison

Welcome and acknowledgement of Country – Therese

Endorsement of minutes of previous meeting – Kelsie and Therese

Treasurer’s report – Kelsie

- beach consultants paid, Indigenous heritage report paid

- $5000 grant from Healthy Tasmania received

Membership report – Ros

- Membership stands at 16 households, no new members since last meeting

- Discussion held re financial vs non financial members – several people on our list have not paid fee or are not up to date.  It was decided better to encourage involvement than chase $.  Insurance should cover all participants in Landcare activities whether financial members or not.

- Query made by committee member about possibility of direct email to members to notify of committee meetings (not to rely solely on Facebook). Ros to follow up.

- Ros to check recent new members were sent welcome email as a GISands resident (??) mentioned to a committee member that they had not received response after returning membership form.

- Committee decided that would be good to send short update via email to members after each committee meeting.  Ros to follow up.

Beach grant update – Kelsie

- Extension granted until end of July

- The only engineer to provide quote was priced at approx. $33K, which includes reports on erosion that possibly double up work already done.  As only have approx. $15K remaining of original funding, Kelsie / Angela to discuss with engineers what could be achieved within the budget – are the reports included in original quote necessary.

- Currently $17900 left of grant, however beach survey and training costs yet to be accounted for, as are the costs associated with website.

- Angela has link to next round of grants to do on-ground work.

Beach consultation survey results – Therese

- Dorriene has produced a report of the results of the beach consultation survey.  Committee agreed to give Dorriene the go ahead to publish this to FOGIC website and Facebook page.

Beach survey – Kelsie

- Training session has been booked for Sun 7th May at 1pm.

- More volunteers still welcome, Kelsie to post on Facebook.

Healthy Tasmania Grant – Laura

- $5000 secured to hold community event around reducing social isolation and building healthy community, plus purchase of first aid kit and possibly tools for tool library.

- Discussion led to pencilling in Sat 8th July for community event with a share produce / seeds / preserves theme.  To include face painting and other kids’ activities, health professionals presence such as RAW rep or similar, music, food.

- Venue - Laura to post callout for local paddock + shed to host event.  Phil and Therese’s may be a possibility.  Deep Bay Fire brigade is another option if nothing possible in GIC.

- Laura to contact Bogan Josh re catering options.

Tree planting day – Phil and Therese

- Phil and Therese have purchased approx. 350 trees to plant in paddock along highway where clearing occurred for fencing.  Aim to hold community planting day in 3-4 weeks, with possible bbq afterwards.

- Phil and Therese to confirm date once tree guards etc ready.

Weeding – Ros

- Allison has sourced a document with information regarding foxglove, but has not had luck in contacting a weeding expert for advice.

- Ros to talk with Allison about organising weeding sessions

- Wendy gave Ros a contact, Cassie Strain, very experienced in weed matters who may be able to advise.

Waterwatch – Therese

- Therese has tried unsuccessfully to contact Simon Roberts (who organised the waterwatch information session last year) re training and equipment.  Therese to follow up.

Beach Sign – Therese

- Dorriene received a quote for $315 for a 1x1.2m full-colour sign for the beach

- Dorriene has done a mock up sign for us to use as starting point.

- Committee members to give feedback on content / layout etc please, eg including section on practical steps to help prevent erosion, QR code to link to website

- Sign could be paid for with grant if there is money remaining after the engineer’s report.

Next Meeting – Wednesday 21st June, 6pm