Friends of Garden Island Creek Inc
Committee Meeting Minutes
Tuesday 28 February, 2023, 5-7pm

Chair: Therese Minutes: Angela / Attendees: Therese, Alison, Kelsie, Phil, Dorriene, Ros, Angela / Apologies: Laura
Welcome and introductions
Acknowledgment of Country - Therese / I would like to acknowledge the Traditional Owners of the land, the Melukerdee People (or Huon River People) of the South East Nation and pay our respects to Elders past, present and emerging.
COMMITTEE MEETING / Actions highlighted in yellow
Endorsement of the Minutes of the previous meeting / Passed: Therese Seconded: Dorriene / Treasurer’s Report – Kelsie – Since October 2x memberships + family membership, Paid Jason, Grant – spent $18,392, still haven’t paid for cultural heritage or management plan, survey training. Consultants charged less than they quoted. Applied for an extension, no survey training. Kelsie wrote a week ago. Asked for another 3 months. Take plans to an engineer as a logical next step. / Angela has tried to contact engineers: / emailed Bill and Glenn Woodfall, from Parks, for suggestions. Bill responded and said he didn’t know of anyone. No word from Glenn. / phoned the Kingborough Council, spoke to Renee, to ask who they use. Good source of information. / phoned Geotas https://geotas.com/ who sell the products used for erosion control. Talked to Chris Hume. They don't do the engineering. He talked about the work and what might be required by the council and suggested an engineer, James Burbury who has experience in coastal erosion work. I phoned his office and told them what we needed. He is phoning me back. Angela to follow up. / Phil suggested GES engineers and Kye Waterman engineer another contact – Phil will send contact details / Who is the person on council dealing with NRM at HVC? Kelsie / Correspondence – Angela / Membership update – Ros. Need to check payments with Kelsie. Dorriene has email addresses through the survey. Could send an email to follow up those who said they’d like to be a member.
Ongoing business / Update on actions from previous meeting. / Jason paid / Dorriene has set up the live and functional website / January community event went ahead – successful. / Grant implementation update / Community consultation and survey results – Dorriene – 21 surveys came back / Results - Beach access important, concrete steps would be easy to navigate for prams and kayaks. Horse access. Clear from comments who was at the meeting. Artificial reef. They just want access. All said it was important. About 70% of responders not at the meeting. Enough info to make decisions. Beach erosion very important. / Dorriene will send out a summary of comments. Needs to go on FB too. / Access ways – need to be able to get an excavator onto the beach. Last two houses on Sunset Dr have easy access. / Management plan – Kelsie is working on it / Extension – asked for / Report and acquittal – looking for extension. / Webpage – can we pay upfront? / Next steps – new grant program / Jordan Cripps, Office from Julie Collins MP, contacted us / Disaster Ready Fund Round 1, providing funding in conjunction with the State Government for projects. / https://nema.gov.au/programs/disaster-ready-fund/round-one / Julie is happy to support our application to implement the findings of the research, with a letter to the State Government if you think it would be useful. Angela to follow up. / Other – artificial reef is an option and can be very successful. Kelsie has knowledge and expertise in this area. A combined approach is a good approach. Oyster implants to build a reef. We have quite a stable sea grass bed. This is happening in other parts of the country. Will protect whatever we choose to do. The natural oyster beds were cleared many years ago. Attractive because it’s restoring something that was there. Implementing / Put something out on Facebook with results from the survey – Kelsie will do this. / Training people to do the beach surveying. Dorriene and Marlin and Therese and Phil interested. Surveying equipment will be purchased through the project. / Community activities plans and dates for 2023 / Ideas: / Laura’s community event / Property landcare – weed action, focus on priority weeds / Creek watch with Landcare support / Garage sale crawl - Easter weekend. Brings people together. Car boot sale in a paddock. Plants and produce to share. / Dates and plan / April 8th – Easter car boot sale community event – Dorriene to coordinate / May – creek care/ landcare may assist, waterwatch / July – tree planting – Phil / September – Laura’s event / November – / Committee meeting schedule 2023 – changed to last of the Wednesday of alternate month, 5.30-7 / April 27th / June 28th / August 30th / October 25th / Dec ? / Beach sign / ### Can we come up with a sign describing. Dorienne will look into finding a designer. Check out the Randall’s Bay one. Might be able to use the grant funds to pay for it. Sign would describe the erosion issues and what’s going on on the beach.
New business. / New grant for a community activity based on garden skills through Healthy Tasmania – Laura. Fill us in next time. / Support letter for Telstra plan to boost signal requested by Ingrid Lockwood. If you ring 112, it acts like an emergency. Community education. Provide a letter of support. Kelsie will ask Ingrid to write a letter that Therese will sign. / Weed Management – fox glove plan - Alison. Unsupported by council, lack of community understanding about the issue, some people think it’s pretty. Need to educate people about what happens when it gets into the bush. Education is the key. Good info available online. Kelsie and Alison will write a post for Facebook. Will be followed by a weed day. Put on both community group pages. Find out about grants and how Landcare can assist. / Next Committee Meeting / Host/Venue: Dorriene’s, 96 Lowes Rd, GIS Date: April 26th Time: 5.30-7